WEEK 1 PROJECT PLANNING
& REQUIREMENTS ANALYSIS

Project: FinBuddy – Smart Student Expense Tracker

Prepared as a Junior Software Developer Intern
Week 1 Submission

Submitted by :  Aniket Kumar Gupta

# 1. Project Overview

FinBuddy is a web-based smart expense tracking application designed primarily for college students and young adults. The system will allow users to register securely, record income and expenses, categorize transactions, view spending summaries, and receive a simple financial health score from 0–100. The application is intended to make personal finance management easy for users who may not have prior knowledge of budgeting or financial planning.

The project will be completed step by step, starting with requirements and design, followed by development, testing, and deployment. During the planning stage, stakeholder needs are translated into functional and non-functional requirements, project scope is defined, risks are identified, and a tentative development schedule is prepared.

## 1.1 Target Audience

College and university students who want to monitor daily spending.

Young professionals beginning to manage their own income and expenses.

Users who need a simple alternative to complex financial applications.

## 1.2 Business Use Cases and Benefits

| Business Use Case | Expected Benefit |
| --- | --- |
| Expense tracking | Users can maintain a centralized record of transactions. |
| Budget monitoring | Users can compare actual spending with planned limits. |
| Category analysis | Users can identify areas where they spend the most. |
| Financial score | Users receive an easy-to-understand indication of spending health. |
| Personalized insights | Simple recommendations can encourage better spending habits. |

## 1.3 Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Students / End Users | Use the application and provide usability feedback. |
| Project Developer | Designs, develops, tests, and maintains the system. |
| Project Mentor / Supervisor | Reviews requirements, progress, and deliverables. |
| System Administrator | Maintains application configuration and user support. |

# 2. Project Objectives

Develop a simple and responsive web application for personal expense management.

Provide secure user registration and login functionality.

Allow users to add, edit, delete, and categorize financial transactions.

Provide dashboard-based summaries using totals, categories, and recent transactions.

Calculate a basic financial health score between 0 and 100 using defined spending indicators.

Generate understandable recommendations that help users improve spending habits.

Build the system using maintainable architecture, secure coding practices, and a structured database.

Validate the product through functional, usability, security, and performance testing.

# 3. Requirements Elicitation

Requirements will be gathered through stakeholder interviews, questionnaires, observation of existing expense-tracking workflows, competitor/application review, and user-story workshops. Requirements will be validated with the project mentor before implementation. For this project, requirements will be collected through discussions, user stories, use cases, and feedback from the intended users.

## 3.1 Functional Requirements

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-01 | The system shall allow a new user to register using name, email, and password. | High |
| FR-02 | The system shall authenticate registered users securely. | High |
| FR-03 | The user shall be able to add income and expense transactions. | High |
| FR-04 | The user shall be able to edit and delete their transactions. | High |
| FR-05 | The system shall support transaction categories such as Food, Travel, Bills, and Education. | High |
| FR-06 | The dashboard shall display total income, total expenses, and balance. | High |
| FR-07 | The system shall display spending summaries by category and time period. | Medium |
| FR-08 | The system shall calculate a financial health score from 0 to 100. | Medium |
| FR-09 | The system shall provide basic recommendations based on spending patterns. | Medium |
| FR-10 | The user shall be able to log out securely. | High |

## 3.2 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Passwords must be stored securely; users must only access their own financial records. |
| Performance | Normal dashboard operations should respond within approximately 2 seconds under expected student-level load. |
| Usability | The interface should be simple enough for a first-time user to understand without training. |
| Availability | The deployed application should be accessible whenever the hosting service is available. |
| Scalability | The architecture should allow additional users and features to be added later. |
| Maintainability | Code should be modular, documented, and organized into logical components. |
| Compatibility | The application should work on modern desktop and mobile browsers. |

# 4. User Stories

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As a student, I want to register so that I can create my personal account. | Valid details create an account; duplicate email is rejected. |
| US-02 | As a user, I want to log in so that I can access my dashboard. | Valid credentials allow access; invalid credentials show an error. |
| US-03 | As a user, I want to record an expense so that I can track my spending. | Amount, category, date, and description can be saved. |
| US-04 | As a user, I want to see category-wise spending so that I can identify costly habits. | Category totals are calculated and displayed correctly. |
| US-05 | As a user, I want a financial score so that I can quickly understand my spending health. | A score from 0–100 is displayed with an explanation. |
| US-06 | As a user, I want to edit or delete an incorrect transaction. | Selected transaction can be updated or removed. |

# 5. Key Use Cases

| Use Case | Actor | Main Flow |
| --- | --- | --- |
| Register Account | User | Enter details → validate → create account → confirmation. |
| Login | User | Enter credentials → authenticate → open dashboard. |
| Add Transaction | User | Enter amount/category/date → validate → save → update dashboard. |
| View Dashboard | User | System retrieves user data → calculates totals → displays summary. |
| View Financial Score | User | System evaluates selected indicators → calculates score → shows explanation. |
| Manage Transaction | User | Select transaction → edit/delete → validate → update database. |

# 6. Assumptions and Constraints

## 6.1 Assumptions

Users have access to a modern web browser and an internet connection for the deployed version.

Users will enter reasonably accurate transaction information.

The initial version is designed for individual personal finance tracking rather than professional accounting.

The project team has access to a development environment, database, and suitable free-tier hosting where required.

## 6.2 Constraints

The project is developed within a limited academic/internship timeline.

The first release should avoid unnecessary advanced financial features.

Third-party AI or external APIs, if used, must comply with project budget and availability constraints.

The application must not be presented as expert financial advice.

# 7. Project Scope

## 7.1 In Scope

User registration, login, and logout.

Expense and income management.

Transaction categories and dates.

Dashboard with balance and spending summaries.

Basic financial health score and explanatory recommendations.

Responsive user interface.

Database storage and basic security controls.

Testing, deployment, documentation, and user feedback.

## 7.2 Out of Scope

Direct connection to bank accounts or automatic bank transaction imports.

Investment trading, cryptocurrency trading, or insurance management.

Professional accounting, taxation, or certified financial advice.

Payment processing and money transfer functionality.

Advanced machine-learning prediction requiring large historical datasets.

Native Android/iOS applications in the first release.

## 7.3 Scope Boundary Diagram

[ USER ]
   │
   ▼
[ FinBuddy Web Application ]
   │        │        │
   ▼        ▼        ▼
[Auth]  [Transactions]  [Dashboard & Score]
   │        │        │
   └────────▼────────┘
        [Database]

OUT OF SCOPE → Bank Integration | Payments | Trading | Native Mobile App

# 8. High-Level Solution Outline

The application can be divided into three main parts: a responsive frontend for user interaction, a backend API for business logic and authentication, and a relational database for persistent storage. This separation supports maintainability and allows future expansion.

| Layer | Responsibilities |
| --- | --- |
| Frontend | Forms, dashboard, transaction screens, validation, and user interface. |
| Backend/API | Authentication, authorization, transaction processing, scoring logic, and API endpoints. |
| Database | Users, transactions, categories, scores, and timestamps. |

# 9. Development Timeline & Milestones

| Week | Phase | Key Activities | Deliverable |
| --- | --- | --- | --- |
| 1 | Planning & Requirements | Project idea, stakeholder analysis, requirements, scope, risks. | Requirements & Planning Document |
| 2 | Design | UI wireframes, database design, architecture, API design. | System Design Document |
| 3 | Setup | Repository, development environment, dependencies, database setup. | Working Development Setup |
| 4 | Implementation I | Authentication, user model, transaction CRUD. | Core Backend + UI |
| 5 | Implementation II | Dashboard, categories, financial score, recommendations. | Working MVP |
| 6 | Testing | Unit, integration, usability, security, and bug fixing. | Test Report |
| 7 | Deployment | Production configuration, hosting, database deployment. | Deployed Application |
| 8 | Review & Maintenance | Feedback, documentation, final improvements. | Final Release & Documentation |

## 9.1 Major Milestones

M1 – Requirements finalized

M2 – Design finalized

M3 – Development setup completed

M4 – Basic transaction features completed

M5 – MVP feature set completed

M6 – Testing completed and critical defects resolved

M7 – Application deployed

M8 – Final review completed

# 10. Risk Analysis & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Changing requirements | Medium | High | Freeze core requirements after Week 1 and manage later changes through review. |
| Database/data-loss issue | Low–Medium | High | Use validation, backups, controlled schema changes, and tested queries. |
| Security vulnerability | Medium | High | Hash passwords, validate inputs, enforce authorization, and test authentication. |
| Schedule delay | Medium | Medium | Prioritize MVP features and track weekly milestones. |
| Poor usability | Medium | Medium | Conduct usability testing with a few student users. |
| Hosting/deployment failure | Low–Medium | Medium | Maintain documented deployment steps and a local development backup. |
| Incorrect financial score | Medium | Medium | Define scoring rules clearly and test calculations using sample cases. |

# 11. Evaluation & Success Criteria

| Criterion | Success Indicator |
| --- | --- |
| Requirements completeness | All critical functional and non-functional requirements documented and traceable. |
| Usability | A first-time student user can perform core tasks with minimal guidance. |
| Functionality | Registration, login, transaction CRUD, dashboard, and scoring work correctly. |
| Security | Users cannot access another user's protected financial data. |
| Performance | Core operations meet the defined response-time target under expected load. |
| Documentation | Planning, design, testing, deployment, and user guidance are documented. |

# 12. Requirement Traceability Overview

| Objective | Related Requirements | Validation Method |
| --- | --- | --- |
| Easy expense management | FR-03, FR-04, FR-05 | Functional testing + usability testing |
| Secure user access | FR-01, FR-02, FR-10 + Security NFR | Authentication/security testing |
| Financial awareness | FR-06, FR-07, FR-08, FR-09 | Calculation tests + user acceptance testing |
| Maintainable system | Maintainability NFR | Code review + architecture review |

# 13. Conclusion

This Week 1 planning and requirements analysis establishes a clear foundation for the FinBuddy project. It defines the problem, target users, stakeholders, objectives, functional and non-functional requirements, user stories, use cases, assumptions, scope boundaries, development milestones, and major risks. By agreeing on these elements before implementation, the project team can reduce ambiguity, control scope, prioritize the minimum viable product, and measure progress objectively. The next stage will convert these approved requirements into the system architecture, database design, user-interface design, and implementation plan.

# 14. References / Frameworks

BABOK Guide – Business Analysis Body of Knowledge: stakeholder analysis, elicitation, requirements lifecycle, and validation concepts.

ISO/IEC/IEEE 29148 – Requirements Engineering: guidance for requirements engineering processes and requirements documentation.

Agile user-story practice: user stories and acceptance criteria used to express requirements from the user's perspective.